Final Project Journal

Gabrielle Panuelos

BAT Program, Lone Star College

ITCS3301 – Data Structures & Algorithms

Dr. Lindstrom

May 6, 2026

Feb 12th: Project was introduced to class by Dr. Lindstrom.

- Form groups between 3-4 students

- Project consists of creating a Pi system that allows the team members Pi’s to interact with one another.

Feb 19th: Thomas, Micah, Izaiah and I decided that we will be a group that will work on this project together. We brainstormed ideas on what kind of system we wanted to create.

Feb 20th: Did research and watched YouTube videos to get an idea of how other people were able to get multiple Raspberry Pi to communicate with one another.

Feb 28th: The group decided that we will be creating a gaming system that allows all the member’s Pi to communicate with one another. We were coming up with ways on how the design of our environment would be. We decided that the best way for our Pi’s to communicate was for one Pi to be the main host server that all the other member’s Pi would connect to. We wanted to design the system, so each Pi can be a host whenever they wanted to be the host.

April 2nd: Thomas created the beginning source code used for the terminal game. We made sure that everyone was added to the GitHub repository we are going to use to keep our files organized for the remainder of the project. He had created a rock, paper, scissors against a computer game. I decided that the game I will be contributing to the program was a number guessing game.

April 4th: I used Claude and Gemini to help me create the foundation code for my number guessing game.

Prompt I had given AI: Help me create a code for a game that allows users to guess what number the computer will output. Make sure that it is specified that users can only pick between numbers 1-15.

What AI gave me: A code that performs what was required from my request, but the issue was the code did not have any input validation. It was accepting input that were letters and other characters.

What AI suggested: use a ValueError function to control the input that users were putting.

April 9th: Met up with the group and tried to merge the mini games we individually created. We tried to test if our Pis were able to access the host server of the game. Our Pis had a difficult time connecting with one another because some of had firewall configurations that didn’t allow us to connect with one another. We tried to use school’s network, but we were getting put in different networks and it made it difficult for us to connect. Thomas had a portable router, so we were connecting to his router so that everyone in the group was in the same network. This solved the communication issue we were experiencing.

April 12th: I attempted to merge my revised code with the main source code of the program. The first time I tried to merge my mini game to the program, the code broke. After some troubleshooting and debugging I was finally able to successfully combine my code to the main source code. It was frustrating, because I learned that I added the code to previous version of our code that was not the current version. The version I was adding it to was one of the first iteration of the source code. I had informed the group, and we decided that whenever an old version was not needed anymore, we would get rid of it from our GitHub repository so we wouldn’t be confused.

April 17th: I created the outline of our PowerPoint presentation.

April 23rd: Most of our project was completed and most of the time we just tested our program for any bugs. Izaiah was finishing up his Pac-Man game, while the rest of us were trying to find ways to make our application more efficient.

April 24th: The game was revised again, the range for my number game increased to 1-100 instead of 1-15. I used Claude to help me reintegrate it to our main source code, so I would not break the functioning code that we had.

April 25th:  Worked on the PowerPoint, gathered the information we wanted to highlight when we present in class.

April 28th: Added screenshots of our game interface to the Powerpoint.

April 30th: We were trying to improve the quality of our program. Made sure that no other issues were missed. All the mini games were merged into the main source code. The group’s games were interacting very well with one another, but there were little visual issues that we wanted to fix. Dr. L gave us an extension for when we must submit our assignment :D

May 1st: Started drafting the final report outline.

May 2nd: Worked on my assigned section for the final report.

May 3rd: Gathered all the references used to complete this project.

May 4th: The group decided how we will be doing dividing up the slides for the in-class presentation.

May 5th: Going over paper to check for grammatical issues and finish the formatting of the pages.

May 6th: Project Due Data

After Meeting: After our last meeting date, the group was still in constant communication with one another to see if there were any errors other members found or if any changes needed to be made. I spent time going over my code to make sure I understood what each line of code meant and what it was doing. I made sure that my mini game did not have any other issues, and I tested our application using different terminal windows to verify that it was working like we had intended it to.

Reflection: This project was very challenging but fun. We were given a lot of creative freedom to create something that everyone in the group enjoyed. Prior to this class, I only had one other programming class, and I believe that this project exposed me to many different functions of Python I wasn’t aware of. It was challenging creating and merging code with the other members of the group, mostly because it is something I have never done before. There were many bugs that we had to figure out how to fix and it opened my eyes how many iterations it took to fully achieve an efficient and functional code. Due to the assistance of Claude and Gemini, I was able to complete what I needed to contribute to the group. Without using AI, as someone who is not a seasoned coder, I would have taken much much longer to complete this project. AI not only help me start my code, but also help explain concepts I didn’t understand or did not know about.